Software Development Proposal

Project: Real-Time Manufacturing Status Dashboard

Client: Daikibo Industrials

Prepared by: Deloitte Development Team

1. Overview

As Daikibo Industrials continues to integrate Industrial Internet of Things (IIoT) devices across its global manufacturing operations, real-time visibility becomes paramount. This proposal outlines the development of a private, real-time Manufacturing Status Dashboard. The solution will consolidate disparate telemetry streams into a single, cohesive operational interface, enabling on-site engineers and floor managers to instantly identify equipment abnormalities, reduce downtime, and track historical telemetry state transitions efficiently.

2. Scope

The application will be delivered as a secure, single-page web application optimized for internal factory operations. Based on the provided interface layout wireframe, the implementation scope encompasses the following core features:

Intranet-Isolated Network Architecture: To maintain absolute operational security, the dashboard will sit entirely behind the client's corporate firewall. Access is strictly limited to users connected via the physical on-site network or authenticated corporate VPN.

Unified Enterprise Authentication: The application will lack an independent user database. Instead, it will integrate seamlessly with Daikibo's internal corporate authentication server, allowing employees to securely log in using their existing corporate credentials.

Hierarchical Status Architecture:

Factory-Level View: A clean interface mapping all four major global facilities—Daikibo Factory Meiyo, Daikibo Factory Seiko, Daikibo Berlin, and Daikibo Shenzhen.

Device-Level View: Expandable rows displaying the 9 monitored industrial assets per facility (including CNC, LaserCutter, HeavyDutyDrill, SpotWelder, LaserWelder, MetalPress, Furnace, ConveyorBelt, and AirWrench).

Collapsible State History: Each device record can be toggled to expand downward, surfacing an inline chronological log of historical health states (e.g., transition listings from Status: Unhealthy to Status: Healthy) accompanied by precise relative time offsets.

Live Aggregated Updates: Each structural container displays a clear, automated "Last update" relative time indicator to guarantee data freshness.

3. Estimate

Bringing this internal dashboard from conception through system integration requires a total estimated effort of 160 man-hours. This effort is segmented as follows:

| Phase | Estimated Effort | Key Deliverables / Activities |
| --- | --- | --- |
| Frontend & Backend Development | 90 Hours | UI/UX assembly of the collapsible layout, real-time polling/WebSocket configuration, and data parser ingestion for unified telemetry storage. |
| Testing & Quality Assurance | 35 Hours | Mocking faulty telemetry pulses, verifying proper relative time calculations, and stress-testing structural expand/collapse responsiveness across browsers. |
| Enterprise Integration & Deployment | 35 Hours | Syncing application hooks with Daikibo's internal authentication server, configuring firewall routing rules within the intranet, and deployment onto private infrastructure. |
| Total Project Estimate | 160 Hours |  |

4. Timeline

Assuming project kickoff and architectural approval, the milestone timeline is scheduled as follows:

September 1, 2026: Project kickoff and structural design phase begins.

September 7, 2026: UI/UX wireframe signs off; database schema setup and core backend telemetry aggregation development starts.

September 21, 2026: Core functionality complete; internal deployment to a isolated staging environment for Testing/QA evaluation.

October 1, 2026: Testing phase concludes; migration into the client’s private intranet and synchronization with the corporate identity directory server begins.

October 12, 2026: Final security audit, validation of local intranet access rules, and official project hand-off/Go-Live.

5. Support

Deloitte remains committed to ensuring the long-term reliability and evolution of Daikibo Industrials' digital ecosystem. Following successful deployment, our continuous product support model guarantees operational continuity through:

Dedicated SLA Bug Fixing: Priority support tickets to isolate and remediate any anomalies encountered in the parsing engines, display modules, or internal network endpoints.

Active Security & Patch Management: Continuous dependency monitoring to verify that internal authentication handshakes remain completely secure and resilient.

Scalable Feature Extension: Straightforward engagement pipelines for introducing new analytics capabilities, adding factories, or integrating a tenth asset type down the road as your IIoT infrastructure expands.